## Slide 1
VT IDR (FAT)
No. | Agenda | Time |  | Place | Presenter
1. | VW ICAS3 ST | 16:00 ~ 16:30 | 30’ | Innovation Room | Ms. Thuy Le

## Slide 2
<ProjectName> IDR
VS DCV
2019. 12. 16
LGE Internal Use Only
Organization Chart & Resource Plan
Project Schedule
Project Progress
Test Equipment Status
Issues & Risks
FPT should remove this
FPT should remove this

## Slide 3
I. Organization Chart & Resource Plan
New
Moved out
FO / Sub TL
1 / 6
VN Test Team
Part Leader
Truong Dao
HQ Test Team
  BT: Bluetooth
Move to other project
Leaders
FDT
Test Leader
To T Van Anh (G2)
Radio
N Thu Huyen (G2)
Radio
Tran T Van Anh(G1)
BT, Wifi
N Van Duong(G2)
Cluster
Tran T Ha Chinh (G2)
BT, Wifi
Truong Khanh Cuong (G3)
Cluster
N T Phuong(G2)
Kim Hak Su/ 김학수
Project Owner
Kim Junghee
Project Manager: HD Radio
Choo Yeanwoong
Project Manager: BT, Wifi
Project | Month |  |  |  |  |  |  |  |  |  |  |  | 
 |  | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12
HD Radio | DCV TL | 0.5 | 0.5 | 0.5 | 0.5 | 0.5 | 0.5 | 0.5 | 0.5 | 0.5 | 0.5 | 0.5 | 0.5
 | DCV Tester | 2.5 | 2.5 | 2.5 | 2 | 3 | 3 | 3 | 4 | 4 | 4 | 4 | 4
 | Total | 3 | 3 | 3 | 2.5 | 3.5 | 3.5 | 3.5 | 4.5 | 4.5 | 4.5 | 4.5 | 4.5
Cluster | DCV TL | 0 | 0 | 0 | 0.5 | 0.5 | 0.5 | 0.5 | 0.5 | 0.5 | 0.5 | 0.5 | 0.5
 | DCV Tester | 0 | 0 | 0 | 1 | 2 | 2 | 2 | 3 | 3 | 3 | 3 | 3
 | Total | 0 | 0 | 0 | 1.5 | 2.5 | 2.5 | 2.5 | 3.5 | 3.5 | 3.5 | 3.5 | 3.5
Bluetooth_Wifi | DCV TL | 0 | 0 | 0 | 0 | 0 | 0.5 | 0.5 | 0.5 | 0.5 | 0.5 | 0.5 | 0.5
 | DCV Tester | 1 | 2 | 2 | 2 | 3 | 2.5 | 2.5 | 2.5 | 2.5 | 2.5 | 2.5 | 2.5
 | Total | 1 | 2 | 2 | 2 | 3 | 3 | 3 | 3 | 3 | 3 | 3 | 3
AA/CP/ML | DCV TL | 0 | 0 | 0 | 0 | 0 | 0 | 0.25 | 0.25 | 0.25 | 0.25 | 0.25 | 0.25
 | DCV Tester | 0 | 0 | 0 | 0 | 0 | 0 | 1.5 | 1.5 | 1.5 | 1.5 | 1.5 | 1.5
 | Total | 0 | 0 | 0 | 0 | 0 | 0 | 1.75 | 1.75 | 1.75 | 1.75 | 1.75 | 1.75
OTA | DCV TL | 0 | 0 | 0 | 0 | 0 | 0 | 0.25 | 0.25 | 0.25 | 0.25 | 0.25 | 0.25
 | DCV Tester | 0 | 0 | 0 | 0 | 0 | 0 | 2 | 2 | 2 | 2 | 2 | 2
 | Total | 0 | 0 | 0 | 0 | 0 | 0 | 2.25 | 2.25 | 2.25 | 2.25 | 2.25 | 2.25
 | DCV total | 4 | 5 | 5 | 6 | 9 | 9 | 13 | 15 | 15 | 15 | 15 | 15

## Slide 4: II. Project schedule
Master Schedule
Detail Schedule
Completed
In progress
In plan
We are here
We are here

## Slide 5: III. Project progress
Scope
No. | Test Matrix Model | Project scope | No. of test matrix | Investigesting progress
1 | RX_CERT_3727 - Automotive blend Decision | ICAS3 | 222 | DONE
2 | RX_CERT_2738 - Artist Experience | HKMC Gen6 | 4 | DONE
3 | RX_CERT_3327 - Traffic Data | HKMC Gen6 | 26 | In progress
Practice/Executing progress
The first Pre-certification test result
No. | HW | Description | Test Matrix | No. of Matrix ID | No. of Test case
1 | ICAS3 | FM Acquisition Time | CERT_3727 | 11 | 11
2 | ICAS3 | TC 1st Certification test: HMI, Acquisition time | CERT_3727 | 11 | 77
3 | ICAS3 | Test case HQ transfered | CERT_3727 | 27 | 35
4 | ICAS3 | Test case multi signal | CERT_3727 | 29 | 141
5 | ICAS3 | Failed test case | CERT_3727 | 32 | 50
6 | HKMC Gen6 | Artist Experience | CERT_2738 | 4 | 79
Status |  | No. of TC | % | Remark
Total T/C |  | 77 | - | 
Tested | Passed | 39 | 51% | 
 | Failed | 38 | 49% | 
 | Blocked | 0 | 0% | 
 | Total | 77 | 100% | 
Notes: RX_CERT_1243 - Artist Experience
RX_CERT_2738 - Artist Experience
RX_CERT_3327 - Trafic Data
3727: Automotive Blend Decision:
  HD HMI
  Bit rate error performance
  Acquisition time – using audio analyzer, oscilloscope…
  Automatic Audio Alignment: output sound change between channel, channel information…
3850: Functional testing – determine bit rate error in special condition, signals… in long time checking (using)

## Slide 6: II. TC Concept
  Test Case design
  Test Case deliver to FIT team
  Analyze SyRS and FIT TC
  Analyze CRS
  Test Case design
  Test Case deliver to FIT team
  Analyze issue in other project
  Teat Case design
  Test Case deliver to FIT team
Stage 1
Stage 2
Stage 3

## Slide 7
III. Concept
3 / 6

## Slide 8
III. Project Progress – T/C Progress
3 / 6
No | Main functions (Main Features) | Total REQ ID | Testable REQ ID | Making TC |  |  | 1st (Peer) Review |  |  | 2nd (Sampling) Review |  | Final Review (HQ) |  | Deadline to send to HQ | Remark
 |  |  |  | REQ Coverage % | T/C Done | TC Density (TC/REQ) | Review |  | by Error (%) | Review (%) | by Error (%) | Review (%) | by Error (%) |  | 
 |  |  |  |  |  |  | Progress % | Score |  |  |  |  |  |  | 
Grand Total |  | 289 | 288 | 52% | 422 | 19.0 | 51% | - | 15% | 20% | 18% | 3% | 7% |  | 
1 | Power Management | 15 | 15 | 100% | 45 | 21 | 100% | 70 | 9% | 32% | 12% | 13% | 8% | 17/06/22 | 
2 | Sound Control | 10 | 10 | 100% | 30 | 35 | 100% | 65 | 33% | 43% | 15% | 14% | 6% | 17/06/22 | 
3 | Setup | 22 | 21 | 95% | 55 | 20 | - | - | - | - | - | - | - | 17/07/06 | 
4 | Complex operation | 5 | 5 | 20% | 4 | - | - | - | - | - | - | - | - | 17/07/26 | 
5 | OSD | 5 | 5 | - | - | - | - | - | - | - | - | - | - | 17/07/26 | 
6 | Analog radio | 18 | 18 | 100% | 54 | 22 | - | - | - | - | - | - | - | 17/07/06 | 
7 | Media Player | 30 | 30 | 100% | 80 | 22 | 100% | 80 | 6% | 39% | 24% | - | - | 17/06/09 | 
8 | External device | 1 | 1 | 100% | 5 | 108 | 100% | 70 | 23% | 46% | 8% | - | - | 17/06/26 | 
9 | Voice memo | 8 | 8 | - | - | - | - | - | - | - | - | - | - | 17/07/18 | 
10 | Android Auto | 28 | 28 | 89% | 68 | - | - | - | - | - | - | - | - | 17/07/06 | 
11 | CarPlay | 36 | 36 | 78% | 81 | - | - | - | - | - | - | - | - | 17/07/11 | 
12 | CarLife | 22 | 22 | - | - | - | - | - | - | - | - | - | - | 17/07/18 | 
13 | Mirror Link | 29 | 29 | - | - | - | - | - | - | - | - | - | - | 17/07/25 | 
14 | Bluetooth | 55 | 55 | - | - | - | - | - | - | - | - | - | - | 17/08/09 | 
15 | Wifi | 5 | 5 | - | - | - | - | - | - | - | - | - | - | 17/08/09 | 

## Slide 9
III. Project Progress – T/C Progress
3 / 6
Review SyRS/CRS tesability
 | Module | Total | Testable | UnTestable
SyRS | Bluetooth |  |  | 
 | Wifi |  |  | 
CRS | Bluetooth |  |  | 
 | Wifi |  |  | 
Convert GMV2 defects to TC
Item | Issue number of Issue | Issues Checked | Issue remaining | TC converted | Status | Action
HGMVTHR, HGMVT0 | 814 | 345 | 469 | 345 | Doing | Converting
GMVTWO | 385 | 385 | 0 | 207 | Doing | Reviewing
VTWO | 6 | 6 | 0 | 3 | Doing | Reviewing
GMCADILLAC | 8 | 8 | 0 | 8 | Doing | Reviewing

## Slide 10
V. Test Equipment status
6 / 6
No. | Name | Required Quantity | Available | Need more | Status | PIC | Expected available date | Remark
1 | ICAS3 ABT | 2 | 2 | 0 | Done | DCV |  | 
2 | ICAS3 NAR Board | 2 | 2 | 0 | Done | DCV |  | 
3 | Quadlock | 2 | 2 | 0 | Done | DCV |  | 
4 | URT5000 | 2 | 2 | 0 | Done | DCV |  | Share with other projects.
5 | URT3000 | 1 | 1 | 0 | Done | DCV |  | 
6 | RF Divider | 2 | 2 | 0 | Done | DCV |  | 
7 | RF Cable | 4 | 10 | 0 | Done | DCV |  | 
8 | RF Connector | 3 | 3 | 0 | Done | DCV |  | 
9 | RF Gender | 4 | 4 | 0 | Done | DCV |  | 
10 | Audio Analyzer | 1 | 0 | 1 | In-progress | HQ | 12/08/2019 | 
11 | Audio Recording device: Artesia | 1 | 1 | 0 | Done | HQ |  | 
12 | HKMC Gen6 test set | 1 | 1 | 0 | Done | DCV |  | 
13 | HKMC Gen6 RF cable set | 1 | 1 | 0 | Done | HQ |  | 

## Slide 11
V. Issues & Risks
6 / 6
No. | Description | Type | Cause / Request / Action Plan / Progress | PIC | Priority | Issued Date | Deadline | Remark
 |  |  |  |  | (1 High~5 Low) | (MM/DD) | (MM/DD) | 
1 | Quality of TC is not good | Issue | Cause + Lack of experienced members + lack of resources (2/3 members is allocated 2. Action: |  | 1 | 06/02 | 06/09 | 
2 | Create TC for SyRS status “out of scope” | Risk | Cause: Require from HQ: Create TC for all status 2. Action: |  | 2 | 06/02 | 06/09 | 
3 | TC maybe not delivery on time | Risk | Cause: + Schedule is overlap between FDT and FIT team + Take time to review TC due to lack of resource Action: + Check with FIT team and |  | 4 | 05/15 | 06/09 | 
4 |  | Risk |  |  | 3 | 06/02 |  | 

## Slide 12
Thank you

## Slide 13
A. 1 / 2
Appendix 1: Assignment
Module | Sub- Function | No. Of TCs | Tester | FO
 | Grand Total/Rate | 7195 | 29 | 
Wireless | Messaging | 91 | C Minh (FPT) | Minh Ngo (FPT)
 |  | 183 | Nhung (FPT) | 
 | Phone | 221 | Thao (FPT) | 
 |  | 275 | Lan (FPT) | 
 |  | 253 | Hong (FPT) | 
 |  | 115 | Ban (FPT) | 
 |  | 91 | Tham Le (FPT) | 
HMI | Input_Service | 7 | Tuyet (FPT) | Thom Le (FPT)
 | Language-Change | 107 | Phuong (FPT) | 
 | Option-HMI | 76 | Nguyet (FPT) | 
System | Trace-Replay | 1 | Thai (FPT) | 
 | USB | 30 | Tram (FPT) | 
 | Wireless-Charging | 22 | Ban (FPT) | 
Wireless | Bluetooth | 172 | Tham Le (FPT) | 
 |  | 152 | Nguyet (FPT) | 
 | NFC | 15 | Tram (FPT) | 
 | Organizer | 235 | Quy (FPT) | 
 |  | 47 | Quynh (FPT) | 
 |  | 300 | Thúy (FPT) | 
 | WLAN | 150 | Phuong (FPT) | 
 |  | 224 | Giap (FPT) | 
Media | Media | 220 | Quynh (FPT) | Chinh Tran (DCV)
 |  | 192 | Giang (FPT) | 
 |  | 258 | Huyen (FPT) | 
 |  | 200 | Tram (FPT) | 
 |  | 152 | Thủy 2 (FPT) | 
Wireless | User Profile Handling | 100 | C Chinh (DCV) | 
App Connect | Android Auto | 66 | Thu (FPT) | Cuong Tran (DCV)
 |  | 70 | Y (DCV) | 
 |  | 61 | Tuyet (FPT) | 
 | Phone Connection Manager | 230 | Hoa (FPT) | 
 |  | 151 | Y (DCV) | 
 |  | 70 | c Vinh (DCV) | 
CarIF | Car Standard Software | 470 | Hien (DCV) | 
 |  | 232 | Huyen (DCV) | 
 |  | 80 | Huyen (DCV) | 
 | Car Standard Software-SAFE | 139 | Hien (DCV) | 
Radio | Radio-AM-FM-IBOC | 195 | c Vinh (DCV) | 
 |  | 157 | Cuong (DCV) | 
App Connect | App Connect | 75 | Tuyet (FPT) | Nguyet Nguyen (DCV)
 | CarPlay | 176 | Thu (FPT) | 
Audio | Audio Management | 200 | Lan Anh (FPT) | 
 |  | 243 | Nga (DCV) | 
 | Early Sound | 33 | Lan Anh (FPT) | 
 | ICC | 9 | Lan Anh (FPT) | 
 | NotificationAudioProxy | 23 | Lan Anh (FPT) | 
 | NotificationSoundHandler | 41 | Lan Anh (FPT) | 
 | Speech Quality | 4 | Lan Anh (FPT) | 
App Connect | MirrorLink | 169 | Phuong (DCV) | Phuc Truong (DCV)
Ethernet | Digital Transmission Audio | 3 | Thai (FPT) | 
 | Digital Transmission Video | 6 | Thai (FPT) | 
 | Networking | 94 | Thai (FPT) | 
Logging | Platform Monitor | 37 | Thai (FPT) | 
 | Tracing | 115 | Thai (FPT) | 
Media | Audio_Video_Codec | 11 | C Chinh (DCV) | 
SAI | SAI | 39 | Phuc (DCV) | 
SDS | Speech Dialog | 57 | Phuong (DCV) | 
 |  | 50 | Y (DCV) |